**Team 21 - Bash Guardians - Party Guard iOS - Naga Venkata Sanjeev Koneru**

**Client Name: Jacob Stansbury**

**Team member roles & responsibilities:**

Spandana - S524987 - Primary Contact  
Pushpak - S525004 - Issues Management  
Vinod - S525117 - Communications and Documentation Management  
Yashwanth - S525056 - Quality and Testing Management  
Nandeesh - S525120 - Requirements Management  
Naveen - S525051 - Data Management  
Sanjeev - S525034 - Client Management

**Project Roles and Responsibilities**

* I was responsible for client management.
* I was responsible for App information screen and the list of fraternity houses screens UI Design for this week.
* Completed the UI Design for above two screens and coding need to be done.
* Percent complete-25%
* The schedule was on track.
* Core functionality for the client.
* **Link to repository:**[https://SanjeevKoneru@bitbucket.org/bashguardians/bashguardians.git (Links to an external site.)](https://SanjeevKoneru@bitbucket.org/bashguardians/bashguardians.git)

**Accomplishments**

* Explored the API being used by web services team.
* Completed GDP-1 Presentation in the last week .

**Planned work this week**

**Specific:**

* Need to complete UI design for host/guard user screens - 9 hours
* Will gather some requirements such as PartyGuard logo, label constraints and design specifications from the client - 6 hours

**Measurable:**

* I can track the progress and measure the outcome where the outcomes are design specifications which will be obtained from the client.
* User Interface of host/guard user screens will be pushed into bitbucket repository.

**Attainable/Achievable:**

* The goal is reasonable as satisfying client requirements are main for any product.
* User Interface plays a key role as it is the one that attracts user of an application.

**Relevant:**

* The goal is worthwhile and meet our needs.
* They fit with our immediate and long-term plans for our project.

**Timely:**

I will complete this step by end of this week i.e., on Saturday.

**Future tasks**

Week 3: Integrating the above three view controllers and presenting for client demo-1  
Week 4: Developing fraternities list screen, pg team screen.  
Week 5: Client Demo 2, test & resolve issues, identify deliverables for Demo 3**- Milestone 1(50% complete)**  
Week 6: Developing report screen, alert screen.  
Week 7: Fix issues and set environment for a demo. Document the deliverables.  
Week 8: Work on mid term presentation & Client Demo 3, testing and fixing issues, list deliverables for demo 4**- Milestone 2(80% complete)**  
Week 9: Developing report and alert screen . Work on Client Demo 4.  
Week 10: Client Demo 4 & resolve issues. Identify deliverables for Demo 5.  
Week 11: Hit the API so that host user gets the information about the issue, API also serve as a database for login details for both basic and host user.  
Week 12: Client Demo 5. Work on project documentation**- Milestone 3(100% complete)**  
Week 13: Fixing the issues. Work on deploying the project on production.  
Week 14: Commit the source code.  
Week 15: Delivering project & start working on project completion.  
Week 16: Close the project

**Unresolved challenges**

So far we didn't face any hard issues. If something arises will let you know and take mentor's help.