**Team 21 - Bash Guardians - Party Guard iOS - Naga Venkata Sanjeev Koneru**

**Client Name: Jacob Stansbury**

**Team member roles & responsibilities:**

Spandana - S524987 - Primary Contact  
Pushpak - S525004 - Issues Management  
Vinod - S525117 - Communications and Documentation Management  
Yashwanth - S525056 - Quality and Testing Management  
Nandeesh - S525120 - Requirements Management  
Naveen - S525051 - Data Management  
Sanjeev - S525034 - Client Management

**Project Roles and Responsibilities**

* I was responsible for client management.
* I was responsible for the list of fraternity houses screen UI Design for this week.
* Completed the UI Design for it and coding need to be done.
* Percent complete-30%
* The schedule was on track.
* Core functionality for the client.
* **Link to repository:**[https://SanjeevKoneru@bitbucket.org/bashguardians/bashguardians.git (Links to an external site.)](https://SanjeevKoneru@bitbucket.org/bashguardians/bashguardians.git)

**Accomplishments**

* Explored the API being used by web services team.
* Completed GDP-1 Presentation in the last week.
* Completed weekly team status reports and weekly individual iteration plans for past weeks.
* Worked on the presentation for WS1 on requirements.
* Sent a welcome back email to the client and scheduled meet for client demo on 9:00 am Friday.

**Planned work this week**

**Specific:**

* Need to complete UI design for PG team screen - 3 hours
* Coding of sign up page and login page need to be done - 5 hours
* Work on Client Demo 1 - 4 hours
* Work on App information page screen - 3 hours

**Measurable:**

* I can track the progress and measure the outcome where the outcomes are UI Design for PG Team screen.
* User Interface of PG Team screen and code for signup, login pages will be pushed into bitbucket repository.
* App information screen must be provided with the user guide to have an easy access for the application user.

**Attainable/Achievable:**

* The goal is reasonable, coding of signup and login pages is required for showing in client demo 1 as it is a basic step.
* User Interface plays a key role as it is the one that attracts user of any application.
* App information should have the user guide and it is achievable.

**Relevant:**

* The goal is worthwhile and meet our needs.
* They fit with our immediate and long-term plans for our project.

**Timely:**

I will complete this step by end of this week i.e., on Saturday.

**Future tasks**  
Week 4: Developing fraternities list screen, pg team screen.  
Week 5: Client Demo 2, test & resolve issues, identify deliverables for Demo 3**- Milestone 1(50% complete)**  
Week 6: Developing report screen, alert screen.  
Week 7: Fix issues and set environment for a demo. Document the deliverables.  
Week 8: Work on mid term presentation & Client Demo 3, testing and fixing issues, list deliverables for demo 4**- Milestone 2(80% complete)**  
Week 9: Developing report and alert screen . Work on Client Demo 4.  
Week 10: Client Demo 4 & resolve issues. Identify deliverables for Demo 5.  
Week 11: Hit the API so that host user gets the information about the issue, API also serve as a database for login details for both basic and host user.  
Week 12: Client Demo 5. Work on project documentation**- Milestone 3(100% complete)**  
Week 13: Fixing the issues. Work on deploying the project on production.  
Week 14: Commit the source code.  
Week 15: Delivering project & start working on project completion.  
Week 16: Close the project

**Unresolved challenges**

We need to talk with University Police Department regarding the application.