**Team 21 - Bash Guardians - Party Guard iOS - Naga Venkata Sanjeev Koneru**

**Client Name: Jacob Stansbury**

**Team member roles & responsibilities**

Spandana - S524987 - Primary Contact  
Pushpak - S525004 - Issues Management  
Vinod - S525117 - Communications and Documentation Management  
Yashwanth - S525056 - Quality and Testing Management  
Nandeesh - S525120 - Requirements Management  
Naveen - S525051 - Data Management  
Sanjeev - S525034 - Client Management

**Project Roles and Responsibilities**

* I was responsible for client management.

**Artifacts responsible for this semester**

|  |  |  |
| --- | --- | --- |
| **Artifact** | **Evaluation/Notes** | **% Complete** |
| Client Meeting Report | This report contains the details of when and where the client meeting happened along with the agenda. This is necessary to know regarding client meets. | 20% |
| User interface for Basic user screens | User interface is essential as it is how user and an application interact. | 60% |
| Coding for Basic user | Core functionality is developed here. | 25% |

* The schedule was on track
* Criticality: Required
* **Link for Client meeting report:** [https://drive.google.com/open?id=1FR9ZvcioBdR7Hpk3j31XQcxXHuUk8ep2aDZeKU9cOBs (Links to an external site.)](https://drive.google.com/open?id=1FR9ZvcioBdR7Hpk3j31XQcxXHuUk8ep2aDZeKU9cOBs)
* **Link for user interface screenshots:**[https://drive.google.com/open?id=0B2T2qVxMIsR3LVpXalhpajMzcVE (Links to an external site.)](https://drive.google.com/open?id=0B2T2qVxMIsR3LVpXalhpajMzcVE)
* **Link to repository:**[https://SanjeevKoneru@bitbucket.org/bashguardians/bashguardians.git(Links to an external site.) (Links to an external site.)](https://SanjeevKoneru@bitbucket.org/bashguardians/bashguardians.git)

**Accomplishments**

* Worked on App information screen
  + Estimated time – 2 hours, Took time – 1.5 hours
  + Link:[https://SanjeevKoneru@bitbucket.org/bashguardians/bashguardians.git (Links to an external site.)](https://SanjeevKoneru@bitbucket.org/bashguardians/bashguardians.git)
* Worked on coding of situation and incident location screens of basic user.
  + Estimated time – 7 hours, Took time – 8 hours
  + Link: [https://SanjeevKoneru@bitbucket.org/bashguardians/bashguardians.git (Links to an external site.)](https://SanjeevKoneru@bitbucket.org/bashguardians/bashguardians.git)
* Explored PartyGuard application data along with other teams.
  + Estimated time – 3 hours, Took time – 2.5 hours
  + Link: [https://drive.google.com/open?id=0B2T2qVxMIsR3bzA1MkEybFVzME0 (Links to an external site.)](https://drive.google.com/open?id=0B2T2qVxMIsR3bzA1MkEybFVzME0)
* Worked on the presentation for WS2 on issue tracking.
  + Estimated time – 3 hours, Took time – 3 hours
  + Link: [https://drive.google.com/open?id=0B2T2qVxMIsR3enV4Vmd2ZWJGVmM (Links to an external site.)](https://drive.google.com/open?id=0B2T2qVxMIsR3enV4Vmd2ZWJGVmM)

**Planned work this week**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| UI Design for Guard screens | 4 | Screenshots for UI of Guard screens |
| Coding for Alert message prompts | 7 | Source code in bitbucket repository |
| Work on Client demo 2 | 4 | Client meeting report |

**Specific:**

* User Interface for Host/Guard screens will be developed
* Alert message coding will be done

**Measurable:**

* I can track the progress and measure the outcome where the outcomes are UI Design for Guard screens
* Code will be pushed into bitbucket repository

**Attainable/Achievable:**

* The goal is reasonable as user interface is required.
* Alerts are important to provide continuous feedback to the user and it is achievable.

**Relevant:**

* The goal is worthwhile and meet our needs.
* They fit with our immediate and long-term plans for our project.

**Timely:**

* Tasks will be completed by Saturday

**Future tasks**  
Week 5: Client Demo 2, test & resolve issues, identify deliverables for Demo 3**- Milestone 1(50% complete)**  
Week 6: Developing report screen, alert screen.  
Week 7: Fix issues and set environment for a demo. Document the deliverables.  
Week 8: Work on mid-term presentation & Client Demo 3, testing and fixing issues, list deliverables for demo 4**- Milestone 2(80% complete)**  
Week 9: Developing report and alert screen. Work on Client Demo 4.  
Week 10: Client Demo 4 & resolve issues. Identify deliverables for Demo 5.  
Week 11: Hit the API so that host user gets the information about the issue, API also serve as a database for login details for both basic and host user.  
Week 12: Client Demo 5. Work on project documentation**- Milestone 3(100% complete)**  
Week 13: Fixing the issues. Work on deploying the project on production.  
Week 14: Commit the source code.  
Week 15: Delivering project & start working on project completion.  
Week 16: Close the project

**Unresolved challenges**

Decide on database design with web services team and talk to university police.