M02:

Team 21 - BashGuardians - PartyGuardiOS - Nandeesh Tankasala

Client: Jacob Stansbury

Team roles & responsibilities:

s524987-spandana(primary contact)

s525004-pushpak(issues management)

s525117-vinod(communications and documentation management)

s525056-yashwanth(Quality and testing management)

s525120-nandeesh(requirements management)

s525051-naveen(data management)

s525034-sanjeev(client management)

1.I am responsible for collecting the functional requirements which include the whole application screens and their properties like how they are designed which colors used, type of font, background screen etc. The screens for which i collect requirements are listed below:

* Login screen
* user registration
* PG team screen
* fraternities list
* issue reporting
* issue collection by host user
* Application information guide
* History of reported events.

Here is the link for the bitbucket repository which contains few screens that we have completed.

[https://bitbucket.org/bashguardians/bashguardians](http://nwmissouri.instructure.com/)

    1. 30 percent of the requirements gathered are put in to practice.

    2. The progress is on schedule and is going according to plan.

    3.The requirements are essential for GDP completion.

2.Done with basic design of the login screen for both host and user, completed the user registration page and app information screen as mentioned F01 team plan.

3.This week's plan includes:

* completing the design and integration of the above screens for client-demo1 == 7 hours of work.
* integrating version control into the project and including all the documents, code in to repository == 3-5 hours of work.
* Preparing & presenting on requirement management under workshop1 ==.4 hours of work.

4.

* Week 1: Explore the API being used by web services team so that we can communicate with them.
* Week 2: Developing basic user & host user login screen, user registration, App information guide screen. Getting along with bitbucket and version control, presenting on the workshop1 requirements management.
* Week 3: Integrating the above three view controllers and presenting for client demo-1(Milestone-1), talking with university police to resolve and prevent any law issues arising from the users of the application.
* Week 4: Developing fraternities list screen, pg team screen.
* Week 5: Client Demo2, test & resolve issues, identify deliverables for Demo 3(50%)
* Week 6: Developing report screen, alert screen.
* Week 7: Fix issues and set environment for demo. Document the deliverables.
* Week 8: Work on mid term presentation & demo 3, testing and fixing issues, list deliverables for demo 4
* Week 9: developing report and alert screen . Work on Client Demo 4.
* Week 10: Client Demo 4 & resolve issues. Identify deliverable's for Demo 5.
* Week 11: Hit the API so that host user gets the information about issue, API also serve as database for login details for both basic and host user.
* Week 12: Client Demo 5. Work on project documentation. (80%)
* Week 13: Fixing the issues. Work on deploying the project on production.
* Week 14: commit the source code.
* Week 15: Delivering project & start working on project completion.
* Week 16: close the project(100%)

5. Getting consent from University police and other legal authorities as this application includes potential issues reported by Public.