1. Team 21 - BashGuardians - PartyGuardiOS - Sai Naveen Mallampati
2. Jacob Stansbury
3. Team Roles and Responsibilities

Spandana - S524987 - Primary Contact  
Pushpak - S525004 - Issues Management  
Vinod - S525117 - Communications and Documentation Management  
Yashwanth - S525056 - Quality and Testing Management  
Nandeesh - S525120 - Requirements Management  
Naveen - S525051 - Data Management  
Sanjeev - S525034 - Client Management

1. My roles and responsibilities for this semester is Data Management. I will be talking to the server  
   team and uses the services provided by the server team.

Artifact                                                 Evaluation                                                   %Complete

IssuesTableViewController               Displays the Issues and user                         60%  
                                                          can select the issue.

BsicUserLoginViewController                  Contains user login information               60%  
                                                           screen.

1. Accomplishments:

Integrated Login Web Service:  Estimated 5 hours, took 6 hours.  
[https://bitbucket.org/bashguardians/bashguardians/commits/9c79efef00a6c4c8c5077f1978603897e65bf754 (Links to an external site.)](https://bitbucket.org/bashguardians/bashguardians/commits/9c79efef00a6c4c8c5077f1978603897e65bf754)

Integrated Register Web Service: Estimated 5 hours, took 6 hours.  
[https://bitbucket.org/bashguardians/bashguardians/commits/231ac0905d2fbd2ac938ed5f95d990bed2ed1460 (Links to an external site.)](https://bitbucket.org/bashguardians/bashguardians/commits/231ac0905d2fbd2ac938ed5f95d990bed2ed1460)

Added Upload Image Option to Register Page: Estimated 2 hours, took 3 hours.  
[https://bitbucket.org/bashguardians/bashguardians/commits/91a4ef47c077069acc9f796987c890b0606c5cb0 (Links to an external site.)](https://bitbucket.org/bashguardians/bashguardians/commits/91a4ef47c077069acc9f796987c890b0606c5cb0)

1. Planned Work this week:

Task                                                   Hours                                           Deliverable

Develop PG Team view controller       8hrs                                         PG Team View  
with guard user selecting option

Design settings and location               7hrs                                  Settings and Location View  
view controller

Specific: To develop PG Team view controller, settings and location views in the application. It may take approximately 15 hours to complete the task.  
Measurable:We are able to track the progress of the project by week plan.  
Attainable: The goal is reasonable enough to be accomplished. The goal is reaching the standard   
perfomance.  
Relevant: Our goal is consistent, worthwhile and fits our immediate long term plans.  
Timely: We will complete the work by 10/8/2016.

1. Future tasks:

Week 6: Developing report screen, alert screen.  
Week 7: Fix issues and set environment for demo. Document the deliverables.  
Week 8: Work on mid term presentation & demo 3, testing and fixing issues, list deliverables for demo 4  
Week 9: developing report and alert screen . Work on Client Demo 4.  
Week 10: Client Demo 4 & resolve issues. Identify deliverables for Demo 5.  
Week 11: Hit the API so that host user gets the information about issue, API also serve as database for   
login details for both basic and host user.  
Week 12: Client Demo 5. Work on project documentation.-80%  
Week 13: Fixing the issues. Work on deploying the project on production.  
Week 14: commit the source code.  
Week 15: Delivering project & start working on project completion.  
Week 16: close the project -100%  
5. As of now they are no unresolved challenges, our project is in good progress