1. Team 21 - BashGuardians - PartyGuardiOS - Sai Naveen Mallampati
2. Jacob Stansbury
3. Team Roles and Responsibilities

Spandana - S524987 - Primary Contact  
Pushpak - S525004 - Issues Management  
Vinod - S525117 - Communications and Documentation Management  
Yashwanth - S525056 - Quality and Testing Management  
Nandeesh - S525120 - Requirements Management  
Naveen - S525051 - Data Management  
Sanjeev - S525034 - Client Management

1. My roles and responsibilities for this semester is Data Management. I will be talking to the server  
   team and uses the services provided by the server team.

Artifact                                                 Evaluation                                                   %Complete

IssuesTableViewController               Displays the Issues and user                         90%  
                                                          can select the issue.

BsicUserLoginViewController            Contains user login information                    90%  
                                                           screen.

1. Accomplishments:

Integrated Basic user Login web service. Estimated 3 hrs, taken 4 hrs.  
Integrated Basic user Registration web service. Estimated 3 hrs, taken 4 hrs.  
Integrated Basic User Profile web service: Estimated 2 hrs, 3 hrs.  
Integrated Fraternity web service: Estimated 3hrs, 4hrs.

[https://bitbucket.org/bashguardians/bashguardians/commits/5bda33454cffd2c090817fa57d7d1bb137c711bc (Links to an external site.)](https://bitbucket.org/bashguardians/bashguardians/commits/5bda33454cffd2c090817fa57d7d1bb137c711bc)

1. Planned Work this week:

Task                                                                Hours                                           Deliverable

Resolve issues with Fraternity web service       5hrs                                         Fraternity View

Integrate Forgot Password web service              5hrs                                  Forgot Password View

Integrate Logout web service                               5hrs                                          Profile View

Specific: To Integrate basic user web services. It may take approximately 15 hours to complete the task.  
Measurable:We are able to track the progress of the project by week plan.  
Attainable: The goal is reasonable enough to be accomplished. The goal is reaching the standard   
perfomance.  
Relevant: Our goal is consistent, worthwhile and fits our immediate long term plans.  
Timely: We will complete the work by 11/10/2016.

1. Future tasks:  
     
   Week 12: Client Demo 5. Work on project documentation.-80%  
   Week 13: Fixing the issues. Work on deploying the project on production.  
   Week 14: commit the source code.  
   Week 15: Delivering project & start working on project completion.  
   Week 16: close the project -100%
2. As of now they are no unresolved challenges, our project is in good progress