1. Team 21 - BashGuardians - PartyGuardiOS - Sai Naveen Mallampati
2. Jacob Stansbury
3. Team Roles and Responsibilities

Spandana - S524987 - Primary Contact  
Pushpak - S525004 - Issues Management  
Vinod - S525117 - Communications and Documentation Management  
Yashwanth - S525056 - Quality and Testing Management  
Nandeesh - S525120 - Requirements Management  
Naveen - S525051 - Data Management  
Sanjeev - S525034 - Client Management

1. My roles and responsibilities for this semester is Data Management. I will be talking to the server  
   team and uses the services provided by the server team.

Artifact                                                 Evaluation                                                   %Complete

IssuesTableViewController               Displays the Issues and user                         50%  
                                                          can select the issue.

UserLoginViewController                  Contains user login information                     50%  
                                                           screen.

2. Accomplishments:

Designed IssuesTableViewController:  Estimated 5 hours, took 6 hours.  
[https://bitbucket.org/bashguardians/bashguardians/commits/39ba67e39766f7a20c420f1a8966a927bab05ced (Links to an external site.)](https://bitbucket.org/bashguardians/bashguardians/commits/39ba67e39766f7a20c420f1a8966a927bab05ced)

Created LocationViewController: Estimated 5 hours, took 6 hours.  
Designed database requirements to each screen along with other teams: Estimated 2 hours, took 3 hours.

[https://bitbucket.org/bashguardians/bashguardians/commits/5af69906bc509c66dadd9fa706b1329b5982087f (Links to an external site.)](https://bitbucket.org/bashguardians/bashguardians/commits/5af69906bc509c66dadd9fa706b1329b5982087f)

1. Planned Work this week:

Task                                                   Hours                                           Deliverable

Learn and Develop Alert views           8hrs                                    Alerts in the application  
for basic user

Design Profile View Controller            7hrs                                User Profile View in the application

Specific: To develop alerts and profile view controller in the application. It may take approximately 15 hours to complete the task.  
Measurable:We are able to track the progress of the project by week plan.  
Attainable: The goal is reasonable enough to be accomplished. The goal is reaching the standard   
perfomance.  
Relevant: Our goal is consistent, worthwhile and fits our immediate long term plans.  
Timely: We will complete the work by 9/30/2016.

1. Future tasks:  
     
   Week 5: Client Demo2, test & resolve issues, identify deliverables for Demo 3-50%  
   Week 6: Developing report screen, alert screen.  
   Week 7: Fix issues and set environment for demo. Document the deliverables.  
   Week 8: Work on mid term presentation & demo 3, testing and fixing issues, list deliverables for demo 4  
   Week 9: developing report and alert screen . Work on Client Demo 4.  
   Week 10: Client Demo 4 & resolve issues. Identify deliverables for Demo 5.  
   Week 11: Hit the API so that host user gets the information about issue, API also serve as database for  
   login details for both basic and host user.  
   Week 12: Client Demo 5. Work on project documentation.-80%  
   Week 13: Fixing the issues. Work on deploying the project on production.  
   Week 14: commit the source code.  
   Week 15: Delivering project & start working on project completion.  
   Week 16: close the project -100%  
   5. As of now they are no unresolved challenges, our project is in good progress