* **Team 21 - Bash Guardians - Party Guard iOS – Sai Spandana Chava**

**Client Name: Jacob Stansbury**

**Team member roles & responsibilities:**

Spandana - S524987 - Primary Contact  
Pushpak - S525004 - Issues Management  
Vinod - S525117 - Communications and Documentation Management  
Yashwanth - S525056 - Quality and Testing Management  
Nandeesh - S525120 - Requirements Management  
Naveen - S525051 - Data Management  
Sanjeev - S525034 - Client Management

* 1. The role for which i will be responsible is "Primary Contact" till the completion of the project. My first job as a primary contact included the work to collect the equipment required for the project to begin and also testing the developed code. I will be responsible for the devices collected and will be acting as the main coordinator between my team and the course instructor.
  2. Here is the link for the bitbucket repository which contains few screens that we have completed.

<https://bitbucket.org/bashguardians/bashguardians>

Completed few Guard/Host screens and done with the basic Guard/host user navigation with some coding part pending. Updated already done screens.

|  |  |  |
| --- | --- | --- |
| **Artifact** | **Evaluation/Notes** | **% Complete** |
| 1 | Screens for Basic,Guard and host user’s authentication are completed | 90 |
| 2 | Working with the database delivered by the data services team for screens like previous history. | 50 |

 3.This week's work includes:

* 1. More functionality for the Guard user and working on Guard/Host user navigation - 3 hours
  2. Developing the screens should be done - 5 hours
  3. Implementing and using data services  database api - 5 hours
  4. completing the reporting incident screens, history of the incidents screen for the Guard/Host user - 4 hours

4.

**Future tasks**  
Week 5: Client Demo 2, test & resolve issues, identify deliverables for Demo 3**- Milestone 1(50% complete)**  
Week 6: Developing report screen, alert screen.  
Week 7: Fix issues and set environment for a demo. Document the deliverables.  
Week 8: Work on mid term presentation & Client Demo 3, testing and fixing issues, list deliverables for demo 4**- Milestone 2(80% complete)**  
Week 9: Developing report and alert screen . Work on Client Demo 4.  
Week 10: Client Demo 4 & resolve issues. Identify deliverables for Demo 5.  
Week 11: Hit the API so that host user gets the information about the issue, API also serve as a database for login details for both basic and host user.  
Week 12: Client Demo 5. Work on project documentation**- Milestone 3(100% complete)**  
Week 13: Fixing the issues. Work on deploying the project on production.  
Week 14: Commit the source code.  
Week 15: Delivering project & start working on project completion.  
Week 16: Close the project

* 1. Discussing procedures with University police for any legal obligations.