**Team 21-Bash Guardians - PartyGuard-Sai Spandana Chava**  
**Jacob Jacob Stansbury**  
**Different roles and responsibilities include** :-  
Spandana - S524987 - Primary Contact  
Pushpak - S525004 - Issues Management  
Vinod - S525117 - Communications and Documentation Management  
Yashwanth - S525056 - Quality and Testing Management  
Nandeesh - S525120 - Requirements Management  
Naveen - S525051 - Data Management  
Sanjeev - S525034 - Client Management

1.The role for which i will be responsible is "Primary Contact" till the completion of the project. My first job as a primary contact included the work to collect the equipment required for the project to begin and also testing the developed code. I will be responsible for the devices collected and will be acting as the main coordinator between my team and the course instructor.

Around 70% of the work has been done among the requirements gathered.

Here is the repository link for the work completed:- [https://bitbucket.org/bashguardians/bashguardians (Links to an external site.)](https://bitbucket.org/bashguardians/bashguardians)

According to the that plan we have scheduled, we are on track without any delays.Since we have started with user interface screens without which the project can't be started, the criticality is high.

2.Previous week's work includes the development of guard user screens and also using the services given by the services team.

3. This week's plan :-

navigation for basic user - 4 hours

services integration - 5 hours

client demo- 5 hours

Specific- First task includes the design of UI screens for host/guard user screens including the integration and also few updates based on the review given by the client.(8+7 hours)..A presentation must be demonstrated in this week on the work done for client demo.

Measurable :- The outcome of the design can be measured based on the client's specifications.

Attainable :- The goal which we have set is attainable based on the requirements and also based on the time allotted.

Relevant :- Goal which we have set is relevant to the project and also will help the project to improve.

Timely :- we are trying to complete tasks on time so that no work will be left behind.

4. Future tasks include the following:

1. Week 1: Explore the API being used by web services team so that we can communicate with them.
2. Week 2: Developing basic user & host user login screen, user registration, App information guide scree,
3. Week 3: Integrating the above three view controllers and presenting for client demo-1
4. Week 4: Developing fraternities list screen, pg team screen.
5. Week 5: Client Demo2, test & resolve issues, identify deliverables for Demo 3-50%
6. Week 6: Developing report screen, alert screen.
7. Week 7: Fix issues and set environment for demo. Document the deliverables.
8. Week 8: Work on mid term presentation & demo 3, testing and fixing issues, list deliverables for demo 4
9. Week 9: developing report and alert screen . Work on Client Demo 4.
10. Week 10: Client Demo 4 & resolve issues. Identify deliverables for Demo 5.
11. Week 11: Hit the API so that host user gets the information about issue, API also serve as database for login details for both basic and host user.
12. Week 12: Client Demo 5. Work on project documentation.-80%
13. Week 13: Fixing the issues. Work on deploying the project on production.
14. Week 14: commit the source code.
15. Week 15: Delivering project & start working on project completion.
16. Week 16: close the project -100%

5.One task which is left behind is to talk to university police regarding the project.