**Sai Spandana Chava**

**Team 21 - Bash Guardians - Party Guard iOS – Sai Spandana Chava**

**Client Name: Jacob Stansbury**

**Team member roles & responsibilities**

Spandana - S524987 - Primary Contact  
Pushpak - S525004 - Issues Management  
Vinod - S525117 - Communications and Documentation Management  
Yashwanth - S525056 - Quality and Testing Management  
Nandeesh - S525120 - Requirements Management  
Naveen - S525051 - Data Management  
Sanjeev - S525034 - Client Management

**Project Roles and Responsibilities**

The role for which I will be responsible is “primary contact” till the completion of project. My first job as a primary contact included the work to collect the equipment required for the project to begin and also testing the developed code. I will be responsible for the devices collected and will be acting as the main coordinator between my team and the course instructor.

**Artifacts responsible for this semester**

|  |  |  |
| --- | --- | --- |
| **Artifact** | **Evaluation/Notes** | **% Complete** |
| Basic User screens and core functionality | Interface for basic users i.e for the people who are going to attend the party. | 80% |
| UI for Basic user screens | User interface is essential as it is the means by which user and an application interact. | 60% |
| Coding for Guard user | Core functionality is developed here. | 25% |

* The schedule of the developing is on track.
* Criticality is required
* **Link to repository:**[https://bitbucket.org/bashguardians/bashguardians(Links to an external site.) (Links to an external site.)](https://bitbucket.org/bashguardians/bashguardians)

**Accomplishments**

* Tried to gain knowledge about the integration work with services team- 4 hours
* Implemented services given by the services team- 4 hours
* Implemeted core functionality in basic user- 5 hours
* Link : [https://bitbucket.org/bashguardians/bashguardians/commits/b0e2dd7bbe005dc4204656660e1ddf3970957ad3 (Links to an external site.)](https://bitbucket.org/bashguardians/bashguardians/commits/b0e2dd7bbe005dc4204656660e1ddf3970957ad3)

**Planned work this week**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| To implement services (host user) developed   by the services team | 5 | List of fraternities |
| Should work on JSON data | 5 | Parsing the JSON data |
| Functionality of guard user | 4 | Assigning guard users |

**Specific:**

* Exploring on ways to parse JSON data is scheduled primarily this week.

**Measurable:**

* I can track the progress and measure the outcome where the outcomes are list of fraternities.

**Attainable/Achievable:**

* The goal is reasonable as user interface is required.
* Alerts are important to provide continuous feedback to the user and it is achievable.

**Relevant:**

* The goal is worthwhile and meet our needs.
* They fit with our immediate and long-term plans for our project.

**Timely:**

* Tasks will be completed by Saturday

**Future tasks**  
  
Week 10: Client Demo 4 & resolve issues. Identify deliverables for Demo 5.  
Week 11: Hit the API so that host user gets the information about the issue, API also serve as a database for login details for both basic and host user.  
Week 12: Client Demo 5. Work on project documentation**- Milestone 3(100% complete)**  
Week 13: Fixing the issues. Work on deploying the project on production.  
Week 14: Commit the source code.  
Week 15: Delivering project & start working on project completion.  
Week 16: Close the project

**Unresolved challenges**

Decide on database design with web services team and talk to university police.