**Team 21 - BashGuardians - PartyGuard(iOS) - Sri Ram Pushpak Chowdary Godavarthi**

**Client: Jacob Stansbury**

**Mentor : Denise Case (**[**dcase@nwmissouri.edu**](mailto:dcase@nwmissouri.edu)**)**

**Team Roles & Responsibilties:**

Spandana - S524987 - Primary Contact  
Pushpak - S525004 - Issues Management  
Vinod - S525117 - Communications and Documentation Management  
Yashwanth - S525056 - Quality and Testing Management  
Nandeesh - S525120 - Requirements Management  
Naveen - S525051 - Data Management  
Sanjeev - S525034 - Client Management

Percentage completion of Project:**25%**

our project is on Track as per our weekly schedule.

I am responsible for issue management. In this week our team raised a issue about Macs but after a discussed this with our mentor or instructor it was resolved. So far there are no issues for our project.

In this following week, I am going to explain the circumstances to the University Police about this application as per the instructor advise

**Accomplishments:**

As per our schedule for the last week, we worked on the basic user & host user, user registration, App information screens and successfully completed the above screens without any issues.

**Planned work for this week** :

**Specific**: This week we will accomplish the integration of three view controllers and prepare a client demo-1. From this client  can inform us if there are any modifications in the requirements.

**Measurable:**We can track the team progress by our weekly schedule and we can track if there are any problems or not by using trello.

**Attainable**: Definitely, our goal is achievable and time given to us is sufficient to achieve our goal.

**Relevant:**Yes our goal is worthwhile to meet our project needs. Yes it fits for immediate and long term plans.

**Timely:**We will complete this on time by (9/14/2016). By completing  this on time will allow us to keep track on the schedule to complete the whole project in-time.

**Work in progress**:

1. Week 3: Integrating the above three view controllers and presenting for client demo-1
2. Week 4: Developing fraternities list screen, pg team screen.
3. Week 5: Client Demo2, test & resolve issues, identify deliverables for Demo 3
4. Week 6: Developing report screen, alert screen.
5. Week 7: Fix issues and set environment for demo. Document the deliverables.
6. Week 8: Work on mid term presentation & demo 3, testing and fixing issues, list deliverables for demo 4
7. Week 9: developing report and alert screen . Work on Client Demo 4.
8. Week 10: Client Demo 4 & resolve issues. Identify deliverables for Demo 5.
9. Week 11: Hit the API so that host user gets the information about issue, API also serve as database for login details for both basic and host user.
10. Week 12: Client Demo 5. Work on project documentation.
11. Week 13: Fixing the issues. Work on deploying the project on production.
12. Week 14: commit the source code.
13. Week 15: Delivering project & start working on project completion.
14. Week 16: close the project

So far we don't have any unresolved challenges from making progress.

[https://Pushpak11@bitbucket.org/bashguardians/bashguardians.git (Links to an external site.)](https://Pushpak11@bitbucket.org/bashguardians/bashguardians.git)