Team 21 - BashGuardians - PartyGuardiOS - Vinod Reddy Somu

Client Name: Jacob Stansbury

Team member roles&responsibilities

Spandana - S524987 - Primary Contact  
Pushpak - S525004 - Issues Management  
Vinod - S525117 - Communications and Documentation Management  
Yashwanth - S525056 - Quality and Testing Management  
Nandeesh - S525120 - Requirements Management  
Naveen - S525051 - Data Management  
Sanjeev - S525034 - Client Management

As a lead for communication and documentation management I'll be responsible for various tasks like

* Communicate with client and conveying client requirements to the team members.
* Preparing written materials, preparing presentations and communicate with team members.
* Write, review, or execute plans for testing new or established document management systems.

Artifacts which I am responsible for are:

* Login screen
* user registration
* PG team screen
* fraternities list
* issue reporting
* issue collection by host user
* Application information guide
* History of reported events

**Accomplishments made this week**:

* 25 percent of the user interfaces design is completed.
* The progress is on schedule and is going according to plan.

**Planned work this week**:

Specific: Our major concern this week is to design working user interfaces for host user and basic user. As a lead for communications management I'll be responsible for communicating with the team and get them involved in this week schedule.

Measurable: We are using trello tool for knowing the progress and we are going to test our code in the iPads.

Attainable: Yes, the goal is achievable and we found it reasonable. We’ve being given a week time to complete the task and we find this time, good enough to achieve it.

Relevant: Goal is worthwhile and it met with our needs. Yes each goal is consistent with other goals and fits with our immediate and long term plans.

Timely: We are planning to complete the each week's schedule in the timely manner as we have mentioned in our weekly iteration plan.

**Future tasks by week number and major milestone (50-80-100% complete)**

* Week 1: Explore the API being used by web services team so that we can communicate with them.
* Week 2: Developing basic user & host user login screen, user registration, App information guide scree,
* Week 3: Integrating the above three view controllers and presenting for client demo-1(Milestone-1)
* Week 4: Developing fraternities list screen, pg team screen.
* Week 5: Client Demo2, test & resolve issues, identify deliverables for Demo 3(50%)
* Week 6: Developing report screen, alert screen.
* Week 7: Fix issues and set environment for demo. Document the deliverables.
* Week 8: Work on midterm presentation & demo 3, testing and fixing issues, list deliverables for demo 4
* Week 9: developing report and alert screen. Work on Client Demo 4.
* Week 10: Client Demo 4 & resolve issues. Identify deliverable for Demo 5.
* Week 11: Hit the API so that host user gets the information about issue, API also serve as database for login details for both basic and host user.
* Week 12: Client Demo 5. Work on project documentation. (80%)
* Week 13: Fixing the issues. Work on deploying the project on production.
* Week 14: commit the source code.
* Week 15: Delivering project & start working on project completion.
* Week 16: close the project (100%)

Getting consent from University police and other legal authorities as this application includes potential issues reported by Public.