**Team 21 - Bash Guardians - Party Guard iOS – Vinod Reddy Somu**

**Client Name: Jacob Stansbury**

**Team member roles & responsibilities**

Spandana - S524987 - Primary Contact  
Pushpak - S525004 - Issues Management  
Vinod - S525117 - Communications and Documentation Management  
Yashwanth - S525056 - Quality and Testing Management  
Nandeesh - S525120 - Requirements Management  
Naveen - S525051 - Data Management  
Sanjeev - S525034 - Client Management

**Project Roles and Responsibilities:**

As a lead for communication and documentation management I'll be responsible for various tasks like communicate with client and conveying client requirements to the team members. Preparing written materials, preparing presentations and communicate with team members. Write, review, or execute plans for testing new or established document management systems.

**Artifacts responsible for this semester:**

|  |  |  |
| --- | --- | --- |
| **Artifact** | **Evaluation/Notes** | **% Complete** |
| Client Meeting Notes | This report contains the details of when and where the client meeting happened along with the agenda. This is necessary to know regarding client meets. | 30% |
| User interface for Basic user screens | User interface is essential as it is the means by which user and an application interact. | 60% |
| Coding for Basic user | Core functionality is developed here. | 25% |

* The schedule was on track
* Criticality: Required
* **Link to Repository:** [https://VinodSomu94@bitbucket.org/bashguardians/bashguardians.git (Links to an external site.)](https://VinodSomu94@bitbucket.org/bashguardians/bashguardians.git)

**Accomplishments:**

* Worked on PG team screen of host user
  + Estimated time – 2.5 hours, Took time – 2 hours
* Worked on coding of alerts and history screens of guard user.
  + Estimated time – 4 hours, Took time – 4.5 hours
* Explored Party Guard application data along with other teams.
  + Estimated time – 3 hours, Took time – 2.5 hours

**Planned work this week:**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
| UI Design for Guard screens | 4 | Screenshots for UI of Guard screens |
| Coding for Alert message prompts | 7 | Source code in bit bucket repository |
| Work on Client demo 2 | 4 | Client meeting report |

**Specific:**

* User Interface for Host/Guard screens will be developed
* Alert message coding will be done

**Measurable:**

* I can track the progress and measure the outcome where the outcomes are UI Design for Guard screens
* Code will be pushed into bit bucket repository

**Attainable/Achievable:**

* The goal is reasonable as user interface is required.
* Alerts are important to provide continuous feedback to the user and it is achievable.

**Relevant:**

* The goal is worthwhile and meet our needs.
* They fit with our immediate and long-term plans for our project.

**Timely:**

* Tasks will be completed by Saturday.

**Future tasks:**

Week 5: Client Demo 2, test & resolve issues, identify deliverables for Demo 3**- Milestone 1(50% complete)**  
Week 6: Developing report screen, alert screen.  
Week 7: Fix issues and set environment for a demo. Document the deliverables.  
Week 8: Work on midterm presentation & Client Demo 3, testing and fixing issues, list deliverables for demo 4**- Milestone 2(80% complete)**  
Week 9: Developing report and alert screen . Work on Client Demo 4.  
Week 10: Client Demo 4 & resolve issues. Identify deliverables for Demo 5.  
Week 11: Hit the API so that host user gets the information about the issue, API also serve as a database for login details for both basic and host user.  
Week 12: Client Demo 5. Work on project documentation**- Milestone 3(100% complete)**  
Week 13: Fixing the issues. Work on deploying the project on production.  
Week 14: Commit the source code.  
Week 15: Delivering project & start working on project completion.  
Week 16: Close the project.

**Unresolved challenges:**

Decide on database design with web services team and talk to university police.