**Team 21 - Bash Guardians - Party Guard iOS – Yashwanth Teja Mangalapally**

**Client Name: Jacob Stansbury**

**Team member roles & responsibilities:**

Spandana - S524987 - Primary Contact  
Pushpak - S525004 - Issues Management  
Vinod - S525117 - Communications and Documentation Management  
Yashwanth - S525056 - Quality and Testing Management  
Nandeesh - S525120 - Requirements Management  
Naveen - S525051 - Data Management  
Sanjeev - S525034 - Client Management

**Project Roles and Responsibilities**

I'm responsible for Quality and Testing Management. I have to prepare artifacts such as test plan, test design specification, test case specification, test procedure specification, test item transmission of the document, proof of registration, test summary document.

Testing of the application hasn't been started yet.

**In the last week** We have designed two UI screens of the app. GDP-1 presentation was done by me and Sanjeev.

The schedule was on track.

Link to repository: [https://s525056@bitbucket.org/bashguardians/bashguardians.git (Links to an external site.)](https://s525056@bitbucket.org/bashguardians/bashguardians.git)

**This week** we have to complete the UI design of host/guard screens.

**In the coming week** I'm going to prepare the test plan for the working screens.

Tasks include talking to University Police regarding the issues required for the project to be implemented like underage drinking.

**Future tasks**

* Week 3: Integrating the above three view controllers and presenting for client demo-1(Milestone-1)
* Week 4: Developing fraternities list screen, pg team screen.
* Week 5: Client Demo2, test & resolve issues, identify deliverables for Demo 3(50%)
* Week 6: Developing report screen, alert screen.
* Week 7: Fix issues and set environment for demo. Document the deliverables.
* Week 8: Work on mid term presentation & demo 3, testing and fixing issues, list deliverables for demo 4
* Week 9: developing report and alert screen . Work on Client Demo 4.
* Week 10: Client Demo 4 & resolve issues. Identify deliverable's for Demo 5.
* Week 11: Hit the API so that host user gets the information about issue, API also serve as database for login details for both basic and host user.
* Week 12: Client Demo 5. Work on project documentation. (80%)
* Week 13: Fixing the issues. Work on deploying the project on production.
* Week 14: commit the source code.
* Week 15: Delivering project & start working on project completion.
* Week 16: close the project(100%)