**Naga Venkata Sanjeev Koneru**

**Team 21 - Bash Guardians - Party Guard iOS - Naga Venkata Sanjeev Koneru**

**Client Name: Jacob Stansbury**

**Team member roles & responsibilities**

Spandana - S524987 - Primary Contact  
Pushpak - S525004 - Issues Management  
Vinod - S525117 - Communications and Documentation Management  
Yashwanth - S525056 - Quality and Testing Management  
Nandeesh - S525120 - Requirements Management  
Naveen - S525051 - Data Management  
Sanjeev - S525034 - Client Management

**Project Roles and Responsibilities**

* I was responsible for client management.
* We have collaborated with Team 52 – Invincible Techies for client demo last week.

**Artifacts responsible for this semester**

* Client meeting report
  + Percent complete-20%
  + The schedule was on track.
  + Criticality: Required
* Document for client communication and coordination
  + Percent complete-20%
  + The schedule was on track.
  + Criticality: Required
* **Link to repository:**[https://SanjeevKoneru@bitbucket.org/bashguardians/bashguardians.git (Links to an external site.)](https://SanjeevKoneru@bitbucket.org/bashguardians/bashguardians.git)

**Accomplishments**

* Explored the API being used by web services team.
* Completed client demo 1 in the last week.
* Collaborated with Team 54 Invincible Techies for client demo.
* Worked on the presentation for WS2 on issue tracking.

**Planned work this week**

**1) Goal: Complete UI design for Host/ Guard screens**

* **Who is involved:** Naveen and I
* **Specific:** User Interface for Host/Guard screens will be developed
* **Measurable:** I can track the progress and measure the outcome where the outcomes are UI Design for PG Team screen
* **Attainable/Achievable:** The goal is reasonable, coding of signup and login pages is required
* **Relevant:** The goal is worthwhile and meet our needs. They fit with our immediate and long-term plans for our project.
* **Timely:** Complete this step by Wednesday
* **Labor hours:** 4 hours
* **Deliverable:** Screenshots for UI of Host/Guard screens

2) **Goal: Coding for sign up and login pages**

* **Who is involved:** Naveen, Vinod, Nandeesh and I
* **Specific:** Sign up and login pages coding will be done.
* **Measurable:** Code for signup, login pages will be pushed into bitbucket repository
* **Attainable/Achievable:**
* **Relevant:** The goal is worthwhile and meet our needs. They fit with our immediate and long-term plans for our project.
* **Timely:** Complete this step by Saturday
* **Labor hours:** 7 hours
* **Deliverable:** Source code in bit bucket repository

**3) Goal: Work on App information page screen**

* **Who is involved:** Team Bash Guardians
* **Specific:** Work on user guide video in app information page
* **Measurable:** App information screen must be provided with the user guide to have an easy access for the application user
* **Attainable/Achievable:** App information should have the user guide and it is achievable
* **Relevant:** The goal is worthwhile and meet our needs. They fit with our immediate and long-term plans for our project.
* **Timely:** Complete this step by Friday
* **Labor hours:** 4 hours
* **Deliverable:** Screenshot for UI

**Future tasks**  
Week 5: Client Demo 2, test & resolve issues, identify deliverables for Demo 3**- Milestone 1(50% complete)**  
Week 6: Developing report screen, alert screen.  
Week 7: Fix issues and set environment for a demo. Document the deliverables.  
Week 8: Work on mid term presentation & Client Demo 3, testing and fixing issues, list deliverables for demo 4**- Milestone 2(80% complete)**  
Week 9: Developing report and alert screen . Work on Client Demo 4.  
Week 10: Client Demo 4 & resolve issues. Identify deliverables for Demo 5.  
Week 11: Hit the API so that host user gets the information about the issue, API also serve as a database for login details for both basic and host user.  
Week 12: Client Demo 5. Work on project documentation**- Milestone 3(100% complete)**  
Week 13: Fixing the issues. Work on deploying the project on production.  
Week 14: Commit the source code.  
Week 15: Delivering project & start working on project completion.  
Week 16: Close the project

**Unresolved challenges**

Decide on database design with web services team.

|  |  |  |
| --- | --- | --- |
| **Artifact** | **Evaluation/Notes** | **% Complete** |
|  | How important it is? |  |

**Accomplished?**

Task completed. Estimated time, took time. Link?

**Plan?**

|  |  |  |
| --- | --- | --- |
| **Task** | **Hours** | **Deliverable** |
|  |  |  |