**Team 21 - Bash Guardians - Party Guard iOS - Naga Venkata Sanjeev Koneru**

**Client Name: Jacob Stansbury**

**Team member roles & responsibilities**

Spandana - S524987 - Primary Contact  
Pushpak - S525004 - Issues Management  
Vinod - S525117 - Communications and Documentation Management  
Yashwanth - S525056 - Quality and Testing Management  
Nandeesh - S525120 - Requirements Management  
Naveen - S525051 - Data Management  
Sanjeev - S525034 - Client Management

**Project Roles and Responsibilities**

I was responsible for client management

**Artifacts responsible for this semester**

|  |  |  |
| --- | --- | --- |
| **Artifact** | **Evaluation/Notes** | **% Complete** |
| Client Meeting Report | This report contains the details of when and where the client meeting happened along with the agenda. This is necessary to know regarding client meets. | 100% |
| User interface for Basic user screens | User interface is essential as it is the means by which user and an application interact. | 100% |
| Coding for Basic user | Core functionality is developed here. | 100% |
| Guard user functionality | Guard user tabs need to be altered from host user | 100% |

* The schedule was on track
* Criticality: Required
* **Link for Client meeting report:**
* **Link to repository:**[https://SanjeevKoneru@bitbucket.org/bashguardians/bashguardians.git(Links to an external site.) (Links to an external site.)](https://SanjeevKoneru@bitbucket.org/bashguardians/bashguardians.git)

**Accomplishments**

* Designed user interface for Situation view controller and Incident Location view controller
* Forgot password view controller
* Location change view controller
* Alert Log view controller
* Settings view controller
* Provided README file
* Prepared User Manual for basic user, guard user and host user

**Currently working on**

* Integrate remaining services provide by Team Megatrons
* Work on emergency button so that a call directs to university police after 15 minutes if the issue is not resolved

**Work haven’t started yet**

Prepare DVD copies with developed application for mentor

**Challenges**

Talk to the university police to implement the application practically