Week1:

Week2:

Week3:

Week 4: Developing fraternities list screen, PG team screen.  
Week 5: Client Demo 2, test & resolve issues, identify deliverables for Demo 3**- Milestone 1(50% complete)**  
Week 6: Developing report screen, alert screen.  
Week 7: Fix issues and set environment for a demo. Document the deliverables.  
Week 8: Work on mid term presentation & Client Demo 3, testing and fixing issues, list deliverables for demo 4**- Milestone 2(80% complete)**  
Week 9: Developing report and alert screen . Work on Client Demo 4.  
Week 10: Client Demo 4 & resolve issues. Identify deliverables for Demo 5.  
Week 11: Hit the API so that host user gets the information about the issue, API also serve as a database for login details for both basic and host user.  
Week 12: Client Demo 5. Work on project documentation**- Milestone 3(100% complete)**  
Week 13: Fixing the issues. Work on deploying the project on production.  
Week 14: Commit the source code.  
Week 15: Delivering project & start working on project completion.  
Week 16: Close the project