**Project Schedule**

**Week 1:** Explore the API being used by web services team so that we can communicate with them.

**Week 2:** Developing basic user & host user login screen, user registration, App information guide screen.

**Week 3:** Integrating the above three view controllers and presenting for client demo-1

**Week 4:** Developing fraternities list screen, PG team screen.

**Week 5:** Client Demo2, test & resolve issues, identify deliverables for Demo 3

**Week 6:** Developing report screen, alert screen.

**Week 7:** Fix issues and set environment for demo. Document the deliverables.

**Week 8:** Work on mid-term presentation & demo 3, testing and fixing issues, list deliverables for demo 4

**Week 9:** developing report and alert screen. Work on Client Demo 4.

**Week 10:** Client Demo 4 & resolve issues. Identify deliverables for Demo 5.

**Week 11:** Hit the API so that host user gets the information about issue, API also serve as database for login details for both basic and host user.

**Week 12:** Client Demo 5. Work on project documentation.

**Week 13:** Fixing the issues. Work on deploying the project on production.

**Week 14:** commit the source code.

**Week 15:** Delivering project & start working on project completion.

**Week 16:** close the project